Simulation of bin : https://mockbin.io/

19/09/2024

- Remote for the rest Sarangapani was present in L422

- MaurrasTOGBE send the specifications of the project

- Students have to do an example of application so I can see what they are able to do in web application development

SCRUD of Person (id, lastname, firstname, age, IDCARD, email, pwd)

Back-end : API SCRUD

Front-end : MyProfil page

Back-office : ListOfAllThePersons page, Delete a person, add person

SpringBoot

Database : Postgres

primeVue

Java

Hibernate as ORM

IDCARD is an image

26/09/2024

- Remote for the rest Jintao was present in L422

- Nithyalakshmi presents the backend and the database

- Jintao presents a proposition of structure to the project

03/10/2024

- Jintao and Nithyalakshmi are present

- Jintao presents its work (backend, FrontEnd and BackOffice)

  - SpringBoot, Postgres, Hibernate, VueJS

- Nithyalakshmi presents its work (Backend)

  - SpringBoot, Postgres, Hibernate

- Define the user story (https://draft.io/zy2rvcddywzvedmzntze5c49cuyhb62zzb5n8e6pqszz )

- ToDo

  - Students

    - Update the specification document according to the user story

    - Do the use case diagram (https://app.diagrams.net/)

  - Teacher

    - Create a table on Trello to manage the tasks

    - Create a GitHub repository for all the 3 projects

      - BO : https://github.com/Maurras/PFP_2425_FFAPlatform_BO.git

      - BE : https://github.com/Maurras/PFP_2425_FFAPlatform_BE.git

      - FE : https://github.com/Maurras/PFP_2425_FFAPlatform_FE.git

10/10/24

- Presentation of the use case diagram and the functionals specifications document

- Activity diagram of some use case

- Structure of the web application Front End for user (Jintao) (Just the navigation diagram)

- Structure of the web application back office (Intervener) (Minghui) (Just the navigation diagram)

- Structure of the web application back office (Administrator or support Team) (BABU) (Just the navigation diagram)

- Back-end

  - List all of the web services in the Back-end (Nithya)

  - (ToDo on 17/10/2024) Sequence diagram (Important to back-end)

    - Registration of user

    - Active user’s account

    - Registration of Intervener

    - Validate the intervener account

    - Registration of administrator

  - (ToDo on 17/10/2024) Faire le workflow d’un use case et définir les tâches liées à chaque développeur. A chaque étape, préciser les besoins (DB, WS, Front end, Back Office intervener, Back-office Admin)

  - (ToDo on 17/10/2024) Redéfinir ensemble les technologies à utiliser pour chaque partie

    - Front-End

      - VueJs

    - Back office

      - VueJS

    - Back-end

      - SpringBoot

      - REST API

      - Java

    - Database

      - Postgres

- 17/10/2024

  - Front End : Wireframes with figma

    - List Of Projects

    - Detail about a Project

    - Apply to a Project

  - BO Intervener : Wireframes with figma

    - List of my projects

    - Submit a project

    - List of candidates on a particular project

  - BO Admin : Wireframes with figma

    - List of all the projects with the possibility to filter (department, etc...) with search

    - Detail about a project

    - Manage a project (delete, update)

  - Sequence diagram

    - Submit a project

    - Apply to a project

Presentation (power point) (All of you)

- Functionalities per profile

- Structure of the web applications

- Wireframes

07/11/2024

- ToDo Today : Download all the figma wireframes and put them in the right folder on Teams (Back Office Intervener, Back Office Administrator, Front End and Back-End)

- ToDo for next meeting

  - Next meeting 14/11/2024 at Isep 10AM in presential

  - Back-end (Nythia, Minghui)

    - Create a database in postgresql

    - Create a project Named “PFP_2425_FFAPlatform_BE” with at least

      - Hibernate

      - SpringBoot

    - produce web services concerning the tables Country and Embassy

      - One access point for each method for each class

      - Follow the nomenclature defined in the file : Development_Instructions.docx

      - For next week: finish at least

        - For country

          - create, update, delete, ByName, List()

        - For Embassy

          - create, update, delete, listEmbassiesOf, listEmbassiesIn

    - Push the code in the github : https://github.com/Maurras/PFP_2425_FFAPlatform_BE.git

  - Back office:

    - Administrator (BABU)

      - Create a project Named “PFP_2425_FFAPlatform_BO”

      - Create HMI to:

        - Create, update, delete, list the countries

        - Create, Update, Delete, list embassies

      - Have to consume the webservices in the API created by Nithya

    - Intervner (Minghui)

      - Use the project Named “PFP_2425_FFAPlatform_BO”

      - Create HMI to:

        - list the countries

        - list embassies

      - Have to consume the webservices in the API created by Nithya and Minghui

    - Push the code in the github https://github.com/Maurras/PFP_2425_FFAPlatform_BO.git

  - Front end (Jintao)

    - Create a project named “PFP_2425_FFAPlatform_FE”

    - Create HMI to:

      - Login

      - Register

      - List the countries

      - List embassies

      - Have to consume the webservices in the API created by Nithya and Minghui

    - Create Header and Footer with a specific css file wich will be used by everybody in their project.

    - Push the code in the github https://github.com/Maurras/PFP_2425_FFAPlatform_FE.git

  - Everybody

    - Search and find many free templates to use for back office and front end using primeVue.

    - The final choice between them will be made next week

- The meeting on 05/12/2024 is canceled.

- We will meet on 12/12/2024 at 10 AM at Isep NDL.

- The 12/12/2024 you will do a presentation on :

- Front-end (Jintao FU):

  - View the list of the projects

  - View details about a specific project

  - Apply to a project by filling the form and submitting all the mandatories documents

  - See the list of the projects he already submit on

- Back-Office (Sarangapani BABU):

  - Intervener (Sarangapani BABU):

    - Create a project

    - See the list of all the projects

    - See the list of its own projects

    - See the submission list on its projects

    - Attribute a specific project to a specific candidate

  - Admin (Sarangapani BABU):

    - Validate the creation of a project

    - See the list of all the projects

- Back-end (Nithyalakshmi PADMANABAN & Minghui NIE)

  - Web service to create a project

  - Web service to display the list of all the projects

  - Web service to display the list of the projects according to some criteria (examples : by intervener, by country, by city, by date, etc.)

  - Web service to validate a specific project

  - Web service to attribute a specific project to a specific candidate

  - Web service to Apply to a project by filling the form and submitting all the mandatories documents

  - Web service to see the list of the projects a user already submit on

  - Check how to integrate Spring Authentication on the backend